General Development Plan for Iteration 1

---
- Week of 9/17
  - Develop a basic GUI with no functionality that runs in a browser; ignore the map for now (Chandler and Tanner)
  - Develop a database with the API containing various functions that are useful to application-level software (Jesse)
  - Ensure that the GUI works on iOS and Android (Jason?)
  - Contact Bagherzadeh to meet week of 9/24 (Roman)

---
- Week of 9/24
  - Write a basic map with no layout that simply plots points; ensure the map has a simple interface (Roman)
  - Get a table of node position values from the DW1000 (Tanner and Jason)
  - Integrate the current GUI with the database (Chandler and Jesse)
  - UROP Proposal and Project Registration (Roman)
  - Meet with Bagherzadeh and enroll in senior design lab

---
- Week of 10/1
  - Integrate the stream of node position values from the DW1000 with the map; map interface must remain fixed so others can develop using it without merge conflicts (Roman and Tanner)
  - Work on detecting user with the DW1000 (Jason and Chandler)
  - Integrate the map with the GUI (Jesse)

---
- Week of 10/8
  - Run tests with the full GUI on various platforms
  - Code refactoring and documentation